FOOFOO RE

Recommendation Engine Document Set

────────────────────────────────────

RE-DOC-05  ·  RE Evolution Roadmap — 4 States, Phase Progression & ML Upgrade Path

Version 1.0  ·  Confidential  ·  June 2026

# 01  The 4-state model — how RE evolves with users and scale

The RE must behave differently depending on two independent axes: how many users exist in the system, and how mature any individual user is. These two axes create four distinct RE operating states, each requiring a different strategy.

| State | User base | Individual user | Primary strategy | Key challenge |
| --- | --- | --- | --- | --- |
| State A — Research Mode | < 1,000 DAU (launch) | New user (< 7 days) | Pure secondary research + onboarding cohort. Bandit exploration. | No behavioural data. Every plan is a guess calibrated by research. |
| State B — Learning Mode | < 1,000 DAU | Mature user (30+ days) | Personal history dominates. Cohort as fallback. Content match for discovery. | RE knows this user well but cannot learn from user clusters — not enough users. |
| State C — Cluster Mode | 5,000+ DAU | New user | Cluster matching: find the cluster whose historical behaviour best matches this user's onboarding profile. | The cluster exists. The question is which cluster this new user belongs to. |
| State D — Full Intelligence | 5,000+ DAU | Mature user | Personal history + cluster trend signals + optional CF layer. RE v3+. | Balance personal preference with fresh discovery. Prevent filter bubble. |

## State A — Research Mode (MVP launch, 0–1,000 DAU)

| Component | Detail |
| --- | --- |
| Candidate generation | Class filter → research cohort popularity ranking within class |
| Scoring weights | w_cohort: 0.55, w_content: 0.20, w_history: 0.00, w_context: 0.15, w_explore: 0.10 |
| Confidence score | 0.40–0.65 depending on onboarding completeness |
| Data sources | Secondary research DB (regional food patterns, cohort meal rhythms). Onboarding answers. Context signals. |
| Exploration strategy | Thompson Sampling bandit with Beta(1,1) prior adjusted to cohort base rates. Explore ~10% of slate. |
| Success metric | Day 0 cold-start acceptance rate > 25%. If below: review cohort-to-class mapping and research data quality. |

## State B — Learning Mode (MVP, mature users)

| Component | Detail |
| --- | --- |
| Candidate generation | Class filter → personal history ranking + content match |
| Scoring weights | w_cohort: 0.05–0.20, w_content: 0.20, w_history: 0.50–0.65, w_context: 0.15, w_explore: 0.00–0.05 |
| Confidence score | 0.80–0.96 for users with 150+ interactions |
| Data sources | User's full event log (swipes, locks, nevers, ratings, cooks). Taste vector derived from genome of accepted dishes. |
| Exploration strategy | Minimal bandit. RE exploits known preferences. Occasional cuisine rotation via MMR variety guard. |
| Success metric | Suggestion acceptance rate > 50% for 30-day+ users. Never rate < 10%. |

## State C — Cluster Mode (5,000+ DAU, new users)

| Component | Detail |
| --- | --- |
| Cluster definition | Users grouped by interaction patterns: which meal classes they accept most, which dishes they repeat, which they never. Clusters refreshed weekly. |
| New user matching | Onboarding profile (cohort + state + diet + cook capability) mapped to the best-matching cluster using cosine similarity of profile vectors. |
| Scoring weights | w_cohort: 0.25 (from cluster, not raw research), w_content: 0.25, w_history: 0.25 (cluster history), w_context: 0.15, w_explore: 0.10 |
| Advantage over State A | Cluster behaviour is real user data, not research assumptions. New user in State C gets a richer, more accurate Day-0 plan than State A ever could. |
| Confidence score | 0.55–0.75 for new users with good cluster match (score > 0.7 similarity) |
| Success metric | Day 0 acceptance rate > 35% (vs >25% in State A). Cluster match quality monitored weekly. |

## State D — Full Intelligence (5,000+ DAU, mature users)

| Component | Detail |
| --- | --- |
| RE version | cluster_v1 or later (ltr_v1 if LTR training data sufficient) |
| Personal model | Full personal history (w_history: 0.60+) + cluster trend signal (what's trending in user's cluster recently) |
| Cluster evolution | User's cluster membership updates weekly based on behaviour. A user who starts as 'South Indian veg family' and starts accepting North Indian dishes may migrate to a mixed-cuisine cluster. |
| Anti-filter-bubble mechanism | If user's accepted dishes come from < 3 cuisine families for 30 consecutive days, exploration bonus activates (+0.10 for dishes from unexplored cuisines) |
| CF layer (when available) | Collaborative filtering via Matrix Factorization (ALS) once interaction matrix density > 1%. Provides 'users like you also liked...' signal as an additional scoring component. |
| Success metric | Day 30 retention > 30%. Suggestion acceptance > 55%. Never rate < 8%. |

# 02  The ML upgrade path — rule-based to full ML

The RE is designed so that the app integration contract never changes as the internal algorithm evolves from rules to ML. Each upgrade is a swap of the scoring stage, not a rewrite of the system.

| RE version | Algorithm | Training data needed | Trigger to activate | Expected improvement |
| --- | --- | --- | --- | --- |
| classfirst_v1 (MVP) | Rule-based scoring with hand-tuned weights. MMR variety guard. Bandit exploration. | None — pure rules | Live at launch | Baseline: Day-0 acceptance > 25% |
| classfirst_v2 (Sprint 6) | classfirst_v1 + personal history learning. Weights auto-adjusted per user interaction count. | 100+ events per active user | 7 days post-launch for active users | Day-7 acceptance improvement 8–12% |
| classfirst_v3 (Phase 1) | classfirst_v2 + dish embeddings (Word2Vec trained on accepted dish sequences). Better content match. | 2,000+ events total; 50+ dish co-occurrence pairs | When 1,000+ events accumulated | Cross-cuisine discovery improves. Serendipity metric +15%. |
| cluster_v1 (Phase 2) | Cluster-based cold start for new users. K-means or hierarchical clustering on interaction patterns. | 5,000+ DAU with 30+ days history each | 5,000 DAU milestone | New user Day-0 acceptance improves from >25% to >35% |
| ltr_v1 (Phase 3) | Learning-to-Rank (Gradient Boosted Trees) replaces hand-tuned weights. Trained on accept/reject events. | 10,000+ labeled accept/reject events with diverse contexts | 10K events + offline eval MRR improvement > 8% | Overall acceptance improvement 10–15%. API version: /v2. |
| ml_v1 (Year 2) | Two-tower retrieval + neural re-ranking + collaborative filtering (ALS). Full ML stack. | 1M+ events; interaction density > 1% | 1M interactions milestone + CF viability check | Full personalisation. Cluster-to-individual accuracy maximised. |

## Feature store — what to log from day 1

Even though ML is not used at MVP, the feature store must be built and populated from launch day. When ML is introduced, it trains on the data logged from Day 1. Features not logged cannot be used in future models. There is no retroactive recovery.

| Feature category | Features to log | Storage location |
| --- | --- | --- |
| User features | household_type, home_state, current_city, diet_type, cook_capability, member_segments[], confidence_score, interaction_count | users table + feature_store.user_features |
| Dish features | dish_id, all 20 genome dimensions, meal_class_code, regional_origin, popularity_score | dishes table + feature_store.dish_features |
| Interaction features | event_type, dish_id, meal_slot, rank_at_selection, time_viewed_ms, day_of_week, weather, season, confidence_at_time | event_logs table (append-only) |
| Context features | weather_condition, temp_c, city, day_of_week, is_weekend, season, time_of_day, festival_proximity | context_log (per request) |
| Plan features | slate_id, class_code, confidence_score, re_version, cold_start_mode, n_candidates_before_filter | plan_logs table |

# 03  RE evolution across product phases

| Product phase | Timeline | RE state | New RE capabilities | Success metric |
| --- | --- | --- | --- | --- |
| MVP — Sprint 1–7 | Weeks 1–14 | State A (all users) | classfirst_v1: cohort-first class plan, MMR variety, bandit exploration, hard constraint safety gates | Day-0 acceptance > 25%; zero constraint violations |
| Sprint 6 personal learning | Week 11–12 | State A→B transition | classfirst_v2: personal history weights activate after 7 days of user data | Day-7 acceptance improvement vs Day-1 |
| Phase 0.5 | Weeks 15–20 | State B for old users, A for new | Feature store enriched with pantry data (when added). Class weights refined from first batch of real user data. | Day-30 acceptance > 45% |
| Phase 1 | Weeks 21–28 | State B for most users | Mood selector signal added to ContextFit. Calorie targeting overlay. Fitness mode (protein boost). | Day-30 acceptance > 50%; fitness users: 45%+ macro satisfaction |
| Phase 2 | Weeks 37–50 | State C for new users, B/D for old | cluster_v1 activated. Festival calendar. RE v3 embeddings if data sufficient. | New user Day-0 > 35%; old user Day-30 > 55% |
| Phase 3 | Year 2 | State D for most users | ltr_v1 (if data sufficient). CF layer. Full ML candidate retrieval. | Acceptance > 60%; retention improvement measurable vs rule-based baseline |
| Year 2+ | Year 2+ | Full State D | ml_v1: two-tower, neural ranking, full CF. Continuous model updates. | Product-market fit metrics sustained at scale |

# 04  Testing and validation plan

## Proxy metrics — usable from Day 1 without A/B tests

| Metric | Definition | Target | What failure tells you |
| --- | --- | --- | --- |
| Acceptance rate | Dishes accepted (locked/cooked/ordered) ÷ dishes shown | Day 0: >25%. Day 30: >45%. Day 90: >50% | Low: genome miscalibrated or cohort mapping wrong |
| Never rate | Never gestures ÷ total dishes shown | < 15% Day 30. < 10% Day 90. | High: wrong dishes for household/region. Check class mapping. |
| Session depth | Swipe count before user accepts a dish | < 3 swipes median. < 5 at 90th percentile. | High: RE ranking is wrong — right dishes not surfacing at top |
| Class hit rate | % of sessions where plan_class matches user's actual accepted dish class | > 80% | Low: cohort-to-class mapping needs recalibration |
| Constraint compliance rate | % of slates with zero hard constraint violations | 100% always — any violation is P0 | Any failure: block deployment, root cause immediately |
| Cold start quality | Day-0 acceptance rate for users who complete full onboarding | > 30% | Low: research cohort data quality issue. Check cohort matrix. |
| Variety score | Average pairwise dissimilarity of dishes in a 7-day plan | > 0.55 (on 0–1 genome similarity scale) | Low: MMR variety guard not working. Check λ parameter. |

## Safety gate queries — run after every RE change

Query 1 — Diet violation check: SELECT COUNT(*) FROM suggestion_logs sl JOIN dishes d ON sl.dish_id=d.dish_id JOIN users u ON sl.user_id=u.user_id WHERE d.diet_type NOT IN (SELECT unnest(u.diet_types)) AND sl.created_at > NOW() - INTERVAL '1 hour'; -- Must return 0 Query 2 — Allergen violation check: SELECT COUNT(*) FROM suggestion_logs sl JOIN dish_ingredients di ON sl.dish_id=di.dish_id JOIN ingredients i ON di.ingredient_id=i.ingredient_id JOIN users u ON sl.user_id=u.user_id WHERE i.allergen_flags & u.allergen_exclusions != 0 AND sl.created_at > NOW() - INTERVAL '1 hour'; -- Must return 0 Query 3 — Jain violation check: SELECT COUNT(*) FROM suggestion_logs sl JOIN dishes d ON sl.dish_id=d.dish_id JOIN users u ON sl.user_id=u.user_id WHERE u.religious_pref='jain' AND d.is_jain_compatible=false AND sl.created_at > NOW() - INTERVAL '1 hour'; -- Must return 0

## Offline evaluation — before any new RE version deploys

| Metric | How computed | Threshold to promote new version | Rollback trigger |
| --- | --- | --- | --- |
| MRR@8 | Mean Reciprocal Rank of first accepted dish in 8-item slate, on held-out test set | New version MRR >= current version MRR | New version MRR < current - 0.02 |
| NDCG@8 | Normalized Discounted Cumulative Gain on held-out test set | New version NDCG >= current | New version NDCG < current - 0.02 |
| Diversity score | Average pairwise genre/class dissimilarity of slates in test set | New version diversity >= current - 0.03 | Drop > 0.05 triggers investigation |
| Constraint compliance | Zero-violation rate on test set profiles | 100% compliance required to promote | Any violation: block promotion, P0 fix required |
| Shadow mode acceptance | Run new version in shadow (no user sees results) for 72h; compare implied acceptance from offline replay | Shadow version within 5% of production on acceptance replay | Shadow version worse than production by > 5% |

# 05  Sign-off

| Field | Value |
| --- | --- |
| Document | RE-DOC-05 · RE Evolution Roadmap |
| Version | 1.0 |
| Date | June 2026 |
| Status | DRAFT |
| Key principle | Every RE upgrade is a swap of the scoring stage. The app-facing API contract never changes within a major version. The app does not know or care which internal RE version is running. |
| Next | HTML visual companion documents — interactive RE explorer, cold start visualizer, evolution map |

Founder sign-off: ___________________________     Date: _______________